**Sprint Backlog:: 2&3**

**User Story 2:: As a** Buyer **I want** my personal information to be saved securely, **so that** only I can see them

Task**:**

Day 1**:** Design user interface for user information edit and save information see (Profile page) **(Story point: 3)**

Day 2**:** Write code for user profile interface **(Story point: 4)**

Day 3**:** Write code to push personal data into database**(Story point: 3)**

Day 4**:** Create database table for storing information **(Story point: 1)**

Day 5**:** Create database table for storing information **(Story point: 1)**

Day 6**:**

**Day 7: Review/checking (Story point: 1)**

**User Story 3 :: As a** Buyer **I want** see all the available products and their details, **so that** I can choose the best one for me

Task**:**

Day 1**:** Design user interface for Home page and Product overview **(Story point: 3)**

Day 2**:** Write code to make user interface functional **(Story point: 3)**

Day 3**:** Write code to make user interface functional **(Story point: 2)**

Day 4**:** Write code to make user interface functional **(Story point: 1)**

Day 5**:** Create database table for storing information **(Story point: 1)**

Day 6**:** Write code to Retrive product information **(Story point: 4)**

**Day 7: Review/checking (Story point: 1)**